## Slide 1: Ideal Proposal Basic
Oliver Yang
Jan, 2016
https://yangoliver.github.io

## Slide 2: Agenda
Process And Methodology
Proposal Skeleton

## Slide 3: An Integrated Proposal
SIM Skeleton
S
M
I
Story
Customer/Internal use cases
Idea
Key ideas for value-add
Metric
Roadmap and ROI analysis

## Slide 4: Innovation & Development Pipeline
Charter
Plan
Dev & Test
Release
Early Investigation
Project
Charter
Review
Project
Plan
Review
Go
or
Not Go
Idea
Review
Major Focus
Optional
Design
Thinking
Notes: Early investigation is required for complex proposal.

## Slide 5: Idea Review for early investigation
Pitch (optional)
Low development
Quick turnaround
Presentation
Medium Development
Medium turnaround
Proposal
High development
Slow turnaround
No commitment
Possible commitment
Formal commitment
Include key contributors
Include key stakeholders
Include all stakeholders
Focus: Story & Idea
Focus: S &I & Metric
Focus: Story & Idea
Notes: Pitch is optional. But for a half baked idea, discuss as early as possible is a good idea.

## Slide 6: Design Thinking Iterations
Story, Idea
Story, Idea, Metric
Empathize
Define
Ideate
Prototype
Test

## Slide 7: Outputs
Internal Outputs
  Proposal documents
  Prototype and test efforts
External Outputs
  Patents
    Some cross function project may ends up by filing patents
  Formal Project Charter Review
    An integrated project proposal (S.I.M)
    Ready to write arch spec or function spec

## Slide 8: Agenda
Process And Methodology
Proposal Skeleton

## Slide 9: Story
Requirements Definition
  Type: Solution/Product/Component level
  User story for user problems or user requirements
    Focus problems, pain points from customer or business view
    Or just focus on direct customer or business requirements
  Non-requirements definition
Use Case Definition
  Use case type
    New use case vs. Existing new case
    Customer use case vs. Internal use case
  Use case brief description
    Focus on how customer interactive with the new use case
Market analysis – (optional for component proposal)
  Current market status
  Can this new proposal be aligned with company big strategy
  Who is the major competitor in the market

## Slide 10: Idea
Key idea summary
  What is the idea
  Why and how the idea could solve the problem
Key challenges analysis
  What are the key challenges
  Any prototype/validation need to be planned
Value-add analysis
  What is value-add for the key idea?
  Any alternative options?
    Pros vs. Cons among different options
    Why choose current solution

## Slide 11: Metric
Roadmap
  Deliverable definitions
    Patents?
    Dev & test deliverables
      Software components
      Test tools
      Document: Arch spec, functional spec
    Process changes?
  Scope and milestone definitions
    Scopes & goals for each milestone
      Goals must be S.M.A.R,T,
        Success/Fail criteria for each milestone
        Time line for each milestone
    Risks & migration plan
    Key Stakeholders per milestones
ROI analysis
  Return or benefits analysis
  Investment analysis
    Project contributors and sponsors
    Rough estimation for people/month (optional)
    Other cost estimations (optional)