## Slide 1: Ideal Proposal Basic
Oliver Yang
Jan, 2016
https://yangoliver.github.io

## Slide 2: Agenda
Process And Methodology
Proposal Skeleton

## Slide 3: An Integrated Proposal
SIM Skeleton
S
M
I
Story
Requirements and use cases
Idea
Key ideas and high level design
Metric
Roadmap and ROI analysis

## Slide 4: Innovation & Development Pipeline
Charter
Plan
Dev & Test
Release
Early Investigation
Project
Charter
Review
Project
Plan
Review
Go
or
Not Go
Idea
Review
Major Focus
Optional
Design
Thinking
Notes: Early investigation is required for complex proposal.

## Slide 5: Idea Review And Discussion
Pitch (optional)
Low development
Quick turnaround
Presentation
Medium Development
Medium turnaround
Proposal
High development
Slow turnaround
No commitment
Possible commitment
Formal commitment
Include key contributors
Include key stakeholders
Include all stakeholders
Focus: Story & Idea
Focus: S &I & Metric
Focus: Story & Idea
Notes: Pitch is optional. But for a half baked idea, discuss as early as possible is a good idea.

## Slide 6: Design Thinking Iterations
Story, Idea
Story, Idea, Metric
Empathize
Define
Ideate
Prototype
Test

## Slide 7: Outputs
Internal Outputs
  Proposal documents and references
  Prototype and test efforts
External Outputs
  Patents
    Some cross function project may ends up by filing patents
  Formal Project Charter Review
    An integrated project proposal (S.I.M)
    Ready to write arch spec or function spec

## Slide 8: Agenda
Process And Methodology
Proposal Skeleton

## Slide 9: Story
Requirements Definition
  Type: Solution/Product/Component level
  User story for user/business problems or requirements
    Focus problems, pain points from customer or business view
    Or just focus on direct customer or business requirements
  Non-requirements definition
Solution to address user requirements or problems
  High level brief description, from user perspective
  How customer get benefits from the solution
  Use Case Definition
    Use case type
      New use case vs. Existing new case
      Customer use case vs. Internal use case
    Use case brief description
      Focus on how customer interactive with the new use case
Market analysis – (optional for component proposal)
  Current market status
  Who are the major competitors in the market
  Can this new proposal be aligned with company big strategy
Identify and get your core contributors, project sponsors or advocates
Notes: Before you have a full story, you may need to identify some core contributors or reviewers as a small team.
After you have a full story, we need identify the sponsors or advocates to acquire their support.

## Slide 10: Idea
Key idea summary
  What is the idea
  Why and how the idea could solve the problem
  What is value-add for the key idea?
  Any alternative options?
    Pros vs. Cons among different options
    Why choose current solution
High level design
  Solution/Product/Component architecture diagram
    How various sub-system or components fit together
  Major application flow
    Data path, Control path, error handling
  Key challenges analysis
    What are the key challenges
    Any prototype/validation need to be planned
Identify and get key stakeholders involved
  Receive some feedbacks and comments
  Address their concerns
Notes: What is the high level design?
Design overview - As the project proceeds, the need is to provide an overview of how the various sub-systems and components of the system fit together.
Major application flow - Understand how system/component works. What is the right behavior for major use case scenarios.
Key challenge analysis - Identify major challenge and risks. In the preliminary stages of a software development, the need is to size the project and to identify those parts of the project that might be risky or time consuming.

## Slide 11: Metric
Roadmap
  Deliverable definitions
    Patents?
    Dev & test deliverables
      Software components
      Test tools
      Document: Arch spec, functional spec
    Process changes?
  Scope and milestone definitions
    Scopes & goals for each milestone
      Goals must be S.M.A.R,T,
        Success/Fail criteria for each milestone
        Time line for each milestone
    Risks & migration plan
    Full Stakeholders list per milestones
ROI analysis
  Return or benefits analysis
    Optional for quantitative analysis
  Investment analysis
    Rough estimation for people/month (optional)
    Other cost estimations (optional)
Notes: ROI analysis:
For a complex project with big investment, ROI analysis is very important. Quantitative Analysis for return might be must to have.
For a simple project, ROI analysis may just focus on cost quantitative analysis. For return quantitative analysis, it is not must to have.